# Project Planning Phase

## Project Planning Template (Product Backlog, Sprint Planning, Stories & Story Points)

| Date | 14 July 2026 |
| --- | --- |
| Team ID | __________ |
| Project Name | Shopezz – MERN E-Commerce Platform |
| Maximum Marks | 5 Marks |

## Product Backlog & Sprint Planning

| Sprint | Epic | Story ID | User Story / Task | Points | Priority | Team |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | US-01 | User registration with email verification | 3 | High | Team |
| Sprint-1 | Authentication | US-02 | Secure login using JWT | 3 | High | Team |
| Sprint-1 | Products | US-03 | Browse/search/filter products | 5 | High | Team |
| Sprint-2 | Cart | US-04 | Add/update/remove cart items | 5 | High | Team |
| Sprint-2 | Wishlist | US-05 | Wishlist management | 3 | Medium | Team |
| Sprint-3 | Orders | US-06 | Checkout & order placement | 8 | High | Team |
| Sprint-3 | Orders | US-07 | Order tracking | 5 | High | Team |
| Sprint-4 | Admin | US-08 | Manage products/categories | 8 | High | Team |
| Sprint-4 | Admin | US-09 | Manage users/orders & dashboard | 8 | High | Team |

## Sprint Schedule

| Sprint | Story Points | Duration | Start | End | Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 14 | 7 Days | 10 Jul | 16 Jul | 14 |
| Sprint-2 | 8 | 7 Days | 17 Jul | 23 Jul | 8 |
| Sprint-3 | 13 | 7 Days | 24 Jul | 30 Jul | 13 |
| Sprint-4 | 16 | 7 Days | 31 Jul | 06 Aug | 16 |

## Velocity & Burndown

Total Story Points: 51
Sprint Duration: 7 Days
Average Velocity: 12.75 Story Points per Sprint.

## Project Planning Summary

The Shopezz project follows Agile Scrum with four sprints covering authentication, product catalog, cart, wishlist, orders, and admin modules. User stories are prioritized based on business value to ensure core customer features are delivered first while maintaining scalability and code quality.