# Project Design Phase-II

# Data Flow Diagram & User Stories

| Date | 14-07-2026 |
| --- | --- |
| Team ID | ---- |
| Project Name | Shopezz – Full Stack E-Commerce Platform |
| Maximum Marks | 4 Marks |

## Data Flow Diagram

The Shopezz DFD illustrates the flow of information between customers, administrators, the web application, and the MongoDB database. Customers register/login, browse products, manage cart and wishlist, place orders, while administrators manage products, users, and orders.

## User Stories

| User Type | Epic | Story ID | User Story | Acceptance Criteria | Priority | Release |
| --- | --- | --- | --- | --- | --- | --- |
| Customer | Authentication | US-001 | Register/Login securely | Account created and login successful | High | Sprint-1 |
| Customer | Products | US-002 | Browse, search and filter products | Products displayed correctly | High | Sprint-2 |
| Customer | Wishlist | US-003 | Add/remove wishlist items | Wishlist updated | Medium | Sprint-2 |
| Customer | Cart | US-004 | Add/update cart | Cart totals updated | High | Sprint-3 |
| Customer | Checkout | US-005 | Place order securely | Order created | High | Sprint-3 |
| Admin | Product Mgmt | US-006 | Add/Edit/Delete products | Catalog updated | High | Sprint-4 |
| Admin | Order Mgmt | US-007 | Manage customer orders | Order status updated | High | Sprint-4 |
| Admin | Dashboard | US-008 | View analytics | Dashboard loads reports | Medium | Sprint-4 |